ScanWell CRM

AI Integration — Project Scope of Work

| Version | 2.0 (Agreed Scope) | Date | April 23, 2026 |
| --- | --- | --- | --- |
| Prepared For | ScanWell (Pvt) Ltd | Project Budget | LKR |
| Document Type | Project Scope of Work (Revised per agreed AI Requirements) |  |  |

1.  Project Overview

ScanWell CRM is the enterprise CRM platform used by ScanWell (Pvt) Ltd to manage its end-to-end logistics and freight forwarding operations — covering leads, accounts, multi-modal quotes (Air Export/Import, Sea FCL/LCL, Warehouse), invoices, rates, sales activities, and HR.

This document defines the scope of work for integrating the agreed AI features into the existing ScanWell CRM. The revised scope replaces the earlier generic AI feature set and reflects the features agreed with the client.

2.  Project Objectives

- Add location-aware intelligence to the Sales Plan / Activity module to improve field visit productivity

- Provide AI-assisted quote option generation based on historical data and commodity context

- Enable location-based rate retrieval within the Rates Management module

- Introduce Shipping Route Management with liner-sourced route and schedule data

- Deliver a Commodity Regulation lookup using HS Code + destination country with customs sourcing

- Extend the Reports module with a user last-system-access report

- Community chat

3.  Scope of Work

3.1  Activity — Sales Plan (AI)

Intelligent enhancements to the existing Activities / Sales Plan module to help sales representatives plan and optimise field visits.

- Site visit route plan — when a client visit location is pinged, show other clients within a configurable radius on the map

- Sales visit history analysis — show clients not visited in the last 1 / 3 / 6 / 9 / 12 months with an AI-generated reason summary

- Frequently visited clients — month-wise visit frequency view per client and per sales representative

- Nearby Importers & Exporters — display importers and exporters near the current visit location sourced from the existing Accounts / Leads data

Deliverable: AI-enhanced Sales Plan screen integrated into the existing Activities module with map, radius filters, and visit analytics.

3.2  Quote Options (AI)

AI-assisted quote option generation to accelerate quote creation and reduce manual effort.

- Generate suggested quote options when creating a new quote based on origin, destination, commodity, and historical quote patterns

- Offer multiple option variants (e.g., fastest, most economical, preferred carrier) for the sales representative to choose from

- Pre-populate quote fields for the chosen option to speed up quote creation

Deliverable: “Quote Options” AI panel integrated into the existing Quote creation workflow (Direct, Transit, Warehouse modes).

3.3  Rates Management (Location-Based Rates)

Extend the existing Rates module with location-based rate retrieval to simplify rate lookup.

- Select origin and destination locations from a searchable list and retrieve applicable rates (Air Export/Import, Sea FCL/LCL Export/Import)

- Show historical rate trends and the most recent rate for the selected lane

- Integrate with existing Rates data model without disrupting current rate entry workflows

Deliverable: Location-based rate lookup view added to the Rates Management module.

3.4  Shipping Route Management

A new module that provides route, schedule, and local-agent information for shipments.

- Start location → end location input shows available dates, routes, and local agents

- Data sourced from liner schedules / liner portals through automated lookups

- Generated route and schedule links are added to the existing Useful Links section for quick reference

- Integrate with existing Quote module so route data is accessible during quote creation

Deliverable: Shipping Route Management screen with liner-sourced route and schedule data, plus Useful Links integration.

3.5  Commodity Regulation Lookup

A new AI-powered lookup to retrieve commodity regulations, certifications, and import/export requirements.

- Select a product by HS Code and destination country

- System retrieves applicable regulations, required certifications, and documentation requirements

- Information is sourced from official customs sites via AI-driven research and extraction

- Results displayed in a readable summary with source links for verification

Deliverable: Commodity Regulation lookup screen accessible from the main navigation.

3.6  Report — User Last System Access

A new administrative report added to the existing Reports module.

- Shows each user’s last login / last activity timestamp

- Filterable by department, role, and date range

- Exportable to Excel and PDF using the existing export framework

Deliverable: “User Last System Access” report added to the Reports module.

4.  Out of Scope

The following items are explicitly excluded from this engagement:

- Changes to existing core CRM functionality not related to the agreed AI features

- Mobile application development

- Customer-facing AI chatbot (external or public-facing)

- Third-party ERP or accounting system integrations

- Purchase of commercial liner schedule APIs — public / free sources will be used where available

- Legal verification of commodity regulations — output is informational and must be independently verified by the user

- Data migration or historical data cleansing

5.  Technical Approach

| Component | Approach |
| --- | --- |
| AI Provider | API for natural language tasks, regulation extraction, and reason summarisation |
| Mapping | Leaflet / OpenStreetMap (free) for Sales Plan map and radius-based client lookup |
| Frontend | React components added to existing modules; no UI framework change (React 19) |
| Backend | New ASP.NET Core controller endpoints (.NET 9.0) for AI calls, route lookups, and regulation queries |
| Data Sources | Internal SQL Server data (accounts, leads, activities, quotes); external liner schedules and customs portals via AI-driven lookup |
| Authentication | Existing JWT-based authentication extended to secure all new AI endpoints |

6.  Assumptions & Dependencies

- Client to provide access to the existing production database for data used by AI features

- API key to be procured by the client; API usage costs are not included in the project budget

- Liner schedule data will be sourced from publicly accessible liner sites; availability and reliability of such sources is outside the developer’s control

- Commodity regulation content is sourced from public customs portals; accuracy depends on those sources

- Existing backend (.NET 9.0) and frontend (React 19) environments remain stable during development

7.  Acceptance Criteria

- All agreed AI features are functional in the production environment

- Sales Plan map correctly displays clients within the selected radius using existing account data

- Quote Options AI produces at least two viable options for typical shipment scenarios during UAT

- Rates lookup returns correct historical rates for selected origin/destination pairs

- Shipping Route Management returns valid route/schedule data for at least three major liners

- Commodity Regulation lookup returns readable regulation summaries with source links for common HS Codes

- User Last System Access report accurately reflects login/activity timestamps

- All new features pass security review with no high-severity vulnerabilities

3.7  Community chat option

8.  Budget Summary